Name: Angel Minenhle Mbonani

ST 10501378

River bite Proposal

WED5020 GR1

Table of contents for the River Bite Website Proposal

| Content about River Bite |  | Pages |
| --- | --- | --- |
| 1.Cover Page |  | 1-1 |
| - Executive summary |  | 2-3 |
| - 3 Key Performance Indicators (KPIs) & Two Major Successes |  | 5-6 |
| 4.Proposed Website Features |  | 6-7 |
| 5. Designing User Experience |  | 7-7 |
| 6.. Wireframes: |  | 7-9 |
| 7. Technical Requirements |  | 9-9 |
| 8. Timeline & Milestones (8 weeks example) |  | 11-11 |
| 9. Budget Estimate |  | 11-11 |
| 10. References and Documentation 12 |  |

- FIRST PROPOSAL

Proposal 1 — River Bite (Restaurant)

Organizational Overview

- Project name: River Bite Website

- Organization: River Bite

- Brief history: River Bite opened in 2022 as a small riverside cafe. Over the years it grew into a neighbourhood bistro known for seasonal dishes and weekly live music.

- Mission statement: Serve fresh, locally sourced food in a warm, friendly setting and its free sitting .

- Vision statement: Be the go-to casual dining spot where community meets great food.

- Target audience: Local diners (ages 20–60), families, foodies, tourists visiting the river area.

  - Add clear menu page and visible hours

  - Add online booking and contact form

  - Optimize images and enable caching

- Website goals & objectives:

  - Main goal: Increase reservations and walk-in visits.

  - Specific goals:

    - Increase monthly website visits by 30% in 6 months.

    - Increase online reservations by 40% in 4 months.

    - Grow newsletter signups to 1,000 in 6 months.

    - Make the site easy to use on phones.

3.Key Performance Indicators (KPIs) & Two Major Successes

- KPIs to track:

  - Website visitors per month

>Mobile visits percentage

  - Online reservations per month

  - Newsletter signups

  - Average page load time

- Two major success goals:

  - Forty percent more online reservations in 4 months.

  - Get average page load time under 2.5 seconds.

Current Website Analysis (if applicable

- Current site: [insert URL] — outdated layout, no clear reservation button.

- Trends & weaknesses:

  - Low mobile friendliness

  - Hard to find menu and hours

  - Slow image loading

  - No online reservation form or broken contact link

- Areas for improvement:

  - Make site mobile-first and fast.

  - Add clear menu page and visible hours.

  - Add online booking and contact form.

  - Optimize images and enable caching.

4.Proposed Website Features

- Pages:

  - Home, About, Menu, Reservations, Events, Gallery, Contact, Privacy

- Functions:

  - Mobile-friendly layout

  - Online reservation form (or link to reservation service)

  - Menu with images and easy updates (CMS)

  - Photo gallery and events calendar

  - Newsletter signup and social links

  - Google Maps embed and click-to-call.

  - Basic SEO (titles, descriptions)

- Designing User Experience

- Design feel: warm, cozy, modern rustic.

- Colour palette (example):

  - Primary: Warm brown

  - Accent: hot pink

  - Neutral: Cream, Dark text

- UX considerations:

  - Big “Reserve” button in header

  - Simple menu with prices and dietary tags

  - Easy navigation and clear contact info

  - Fast-loading images, readable fonts

6.Wireframes:

  - Low fidelity: blocks showing header (logo, reserve), hero image, menu preview, testimonials, footer.

  - High-fidelity: polished mock-ups with colours and images (to be made in Figma or similar).

7.Technical Requirements

- Hosting & domain:

  - Keep current domain or buy new one; host on shared or managed host (e.g., Bluehost, Site Ground) or Netlify for static.

  - Use Cloudflare CDN for speed.

- Languages & frameworks:

  - HTML5, CSS3, JavaScript

  - CMS: WordPress or simple headless CMS for easy updates

- Integrations:

  - Reservation service (OpenTable/Reys) or custom form with email

  - Google Analytics (GA4), Google Maps

- Security:

  - SSL/TLS certificate, weekly backups

8.Timeline & Milestones (8 weeks example)

- Week 1: Kick-off, content list, sitemap

- Week 2: Low-fidelity wireframes, collect photos/menu.

- Weeks 3–4: Design mock-ups & approval

- Weeks 5–6: Development and CMS setup

- Week 7: Testing (mobile, speed, forms)

- Week 8: Launch and post-launch checks.

- Milestones: M1 sitemap, M2 design approval, M3 staging site, M4 launch

9.Budget Estimate

- One-time build:

  - Simple site (5–8 pages): R 2000 to R 3000

  - With online booking and gallery: R4000–R5,000

- Ongoing costs (per year):

  - Hosting & domain: R50–R300

  - Maintenance & updates: R600–R2000

  - Third-party services (reservation fees, email): variable

10.References & Documentation

  - WCAG basics (accessibility)

  - Google Page Speed Insights

  - Reservation plaAccessibility: WCAG Overview — W3C (https://www.w3.org/WAI/standards-guidelines/wcag/)

  - Speed & Performance: Google PageSpeed Insights (https://developers.google.com/speed/pagespeed/insights/)

  - CDN & DNS: Cloudflare documentation (https://developers.cloudflare.com/)

  - Reservation Platforms: OpenTable (https://restaurant.opentable.com/) and Reys (or local provider) — evaluate integration and fees

  - Analytics: Google Analytics 4 (GA4) setup guide (https://support.google.com/analytics/)

  - Image optimization: Short guide — WebP, responsive srcset, lazy loading

  - Hosting options: Netlify (static), Bluehost, SiteGround — compare pricing and features

  - Design & prototyping: Figma basics for high-fidelity mockups (https://www.figma.com/resources/learn-design/)

  - tforms: OpenTable, Reys

  - Competitor local bistro sites for ideas

- Attachments to submit sitemap, wireframes, menu content, photo files, analytics (if available).